# Auditor Pack — Grievance Mechanism Evidence Trail

Per-case timeline format · IFC PS1 §35 + GIIP

Generated: 2026-05-26 13:52  ·  Sociable Systems engagement tracker  ·  sociable.systems

This pack reproduces every grievance with its full evidence trail: receipt, acknowledgement, investigation status, resolution, close-out, AI-assist disclosure, and IFC PS hook. Cases are ordered by receipt date.

## G-017  ·  Compensation  ·  Severity: Medium

| Received | 2026-01-08 |
| --- | --- |
| Channel | Phone call |
| Complainant | Community member |
| Description | Compensation payment delayed beyond agreed schedule. |
| Acknowledged | Yes on 2026-01-09 |
| Investigation | Resolved |
| Resolution proposed | Payment expedited; finance process review ordered. |
| Accepted | Yes |
| Closed | 2026-01-28 |
| Days open | 20 |
| AI assist used | No — — |
| PS hook | PS1, PS5 |
| Notes | — |

## G-007  ·  Livelihoods  ·  Severity: Low

| Received | 2026-01-18 |
| --- | --- |
| Channel | Phone call |
| Complainant | Community member — Macuse |
| Description | Lost market day income due to road closure for site works. |
| Acknowledged | Yes on 2026-01-20 |
| Investigation | Resolved |
| Resolution proposed | Compensation under disruption schedule; future closures advertised 14 days ahead. |
| Accepted | Yes |
| Closed | 2026-02-05 |
| Days open | 18 |
| AI assist used | No — — |
| PS hook | PS1, PS5 |
| Notes | — |

## G-008  ·  Workforce  ·  Severity: Medium

| Received | 2026-02-03 |
| --- | --- |
| Channel | GrieVoice (phone) |
| Complainant | Anonymous — woman |
| Description | Childcare not provided for women's coop engagement meeting; meeting inaccessible. |
| Acknowledged | Yes on 2026-02-04 |
| Investigation | Resolved |
| Resolution proposed | Childcare provision standard added to engagement protocol. |
| Accepted | Yes |
| Closed | 2026-02-18 |
| Days open | 15 |
| AI assist used | Yes — Multilingual intake (PT/Sena); auto-routed to women's-coop liaison. |
| PS hook | PS1, PS2 |
| Notes | Triggered protocol change — see Engagement E-012. |

## G-009  ·  Land & resettlement  ·  Severity: Medium

| Received | 2026-02-15 |
| --- | --- |
| Channel | Walk-in (grievance box) |
| Complainant | Fisher cooperative |
| Description | Loss of access to traditional fishing point during marine works. |
| Acknowledged | Yes on 2026-02-17 |
| Investigation | Resolved |
| Resolution proposed | Alternative access channel marked; seasonal compensation paid. |
| Accepted | Yes |
| Closed | 2026-03-28 |
| Days open | 41 |
| AI assist used | No — — |
| PS hook | PS1, PS5 |
| Notes | — |

## G-018  ·  Cultural heritage  ·  Severity: High

| Received | 2026-02-28 |
| --- | --- |
| Channel | Walk-in (grievance box) |
| Complainant | Community member |
| Description | Sacred tree near access road allegedly damaged by survey crew. |
| Acknowledged | Yes on 2026-03-01 |
| Investigation | Resolved |
| Resolution proposed | Survey halted; reparation ceremony arranged; survey-crew protocol re-trained. |
| Accepted | Yes |
| Closed | 2026-04-08 |
| Days open | 39 |
| AI assist used | No — — |
| PS hook | PS1, PS8 |
| Notes | — |

## G-020  ·  In-migration  ·  Severity: Medium

| Received | 2026-03-01 |
| --- | --- |
| Channel | GrieVoice (phone) |
| Complainant | Community elder |
| Description | Influx of non-local workers straining village services. |
| Acknowledged | Yes on 2026-03-03 |
| Investigation | Investigating |
| Resolution proposed | In-migration management plan being updated; municipal coordination meeting held. |
| Accepted | — |
| Closed | — |
| Days open | 86 |
| AI assist used | Yes — Multilingual intake; flagged as systemic in-migration concern. |
| PS hook | PS1, PS4 |
| Notes | Long-running — open >60 days, escalation candidate. |

## G-003  ·  Cultural heritage  ·  Severity: High

| Received | 2026-03-02 |
| --- | --- |
| Channel | In-person to liaison |
| Complainant | Régulo M. (Traditional) |
| Description | Ancestral grave site within project access road buffer. |
| Acknowledged | Yes on 2026-03-04 |
| Investigation | Resolved |
| Resolution proposed | Road re-aligned 40m east; ceremonial recognition agreed; chance-finds procedure updated. |
| Accepted | Yes |
| Closed | 2026-04-20 |
| Days open | 49 |
| AI assist used | No — — |
| PS hook | PS1, PS8 |
| Notes | Closed with formal letter + community ceremony. |

## G-010  ·  Livelihoods  ·  Severity: High

| Received | 2026-03-08 |
| --- | --- |
| Channel | GrieVoice (phone) |
| Complainant | Migrant fisher |
| Description | Seasonal fishers excluded from compensation register. |
| Acknowledged | Yes on 2026-03-10 |
| Investigation | Resolved |
| Resolution proposed | Register opened to seasonal applicants with eligibility criteria revised. |
| Accepted | Yes |
| Closed | 2026-04-05 |
| Days open | 28 |
| AI assist used | Yes — Translation Tsonga→PT; flagged as systemic, not single-case. |
| PS hook | PS1, PS5 |
| Notes | Triggered policy revision. |

## G-011  ·  Workforce  ·  Severity: Medium

| Received | 2026-03-22 |
| --- | --- |
| Channel | In-person to liaison |
| Complainant | Worker — expat |
| Description | Worker accommodation overcrowded. |
| Acknowledged | Yes on 2026-03-24 |
| Investigation | Resolved |
| Resolution proposed | Accommodation audit; additional units commissioned. |
| Accepted | Yes |
| Closed | 2026-04-30 |
| Days open | 39 |
| AI assist used | No — — |
| PS hook | PS2 |
| Notes | — |

## G-015  ·  GBVH  ·  Severity: Critical

| Received | 2026-03-28 |
| --- | --- |
| Channel | Anonymous tip line |
| Complainant | Anonymous — worker |
| Description | Workplace harassment alleged in night shift supervisor team. |
| Acknowledged | Yes on 2026-03-29 |
| Investigation | Escalated |
| Resolution proposed | Independent investigator engaged; site HR director briefed. |
| Accepted | — |
| Closed | — |
| Days open | 59 |
| AI assist used | No — — |
| PS hook | PS2 |
| Notes | Outside main log per protocol; placeholder. |

## G-012  ·  Local content  ·  Severity: Low

| Received | 2026-04-05 |
| --- | --- |
| Channel | Letter |
| Complainant | District Government |
| Description | Local procurement quota underperformance flagged. |
| Acknowledged | Yes on 2026-04-07 |
| Investigation | Resolved |
| Resolution proposed | Procurement plan revised; quarterly local-content reporting added. |
| Accepted | Yes |
| Closed | 2026-04-28 |
| Days open | 23 |
| AI assist used | No — — |
| PS hook | PS1 |
| Notes | — |

## G-013  ·  Health & safety  ·  Severity: Medium

| Received | 2026-04-10 |
| --- | --- |
| Channel | Email |
| Complainant | Community member |
| Description | Dust from construction reaching households downwind. |
| Acknowledged | Yes on 2026-04-11 |
| Investigation | Resolved |
| Resolution proposed | Water-spray suppression deployed; complaint review at next CLO meeting. |
| Accepted | Yes |
| Closed | 2026-04-30 |
| Days open | 20 |
| AI assist used | Yes — Pattern flag: 3rd dust complaint in 60 days — triggered root-cause review. |
| PS hook | PS1, PS3, PS4 |
| Notes | Pattern-flagged. |

## G-014  ·  Health & safety  ·  Severity: High

| Received | 2026-04-12 |
| --- | --- |
| Channel | GrieVoice (phone) |
| Complainant | Anonymous — woman |
| Description | Dust from construction causing breathing problems for children. |
| Acknowledged | Yes on 2026-04-13 |
| Investigation | Investigating |
| Resolution proposed | Air-quality monitoring deployed; clinic outreach scheduled. |
| Accepted | — |
| Closed | — |
| Days open | 44 |
| AI assist used | Yes — Multilingual intake (PT); pattern-linked to G-013. |
| PS hook | PS1, PS3, PS4 |
| Notes | Open — cross-linked pattern with G-013. |

## G-001  ·  Livelihoods  ·  Severity: Medium

| Received | 2026-04-15 |
| --- | --- |
| Channel | Walk-in (grievance box) |
| Complainant | Anonymous — fisher |
| Description | Boat damaged by contractor vessel during marine survey. |
| Acknowledged | Yes on 2026-04-18 |
| Investigation | Resolved |
| Resolution proposed | Compensation under livelihood restoration framework — boat repair + 14 days lost-income. |
| Accepted | Yes |
| Closed | 2026-05-10 |
| Days open | 25 |
| AI assist used | No — — |
| PS hook | PS1, PS5 |
| Notes | Cross-ref engagement E-001. |

## G-006  ·  GBVH  ·  Severity: High

| Received | 2026-04-28 |
| --- | --- |
| Channel | Walk-in (grievance box) |
| Complainant | Anonymous — woman, Macuse |
| Description | Inappropriate conduct by site supervisor reported via women's coop channel. |
| Acknowledged | Yes on 2026-04-29 |
| Investigation | Investigating |
| Resolution proposed | Supervisor suspended pending investigation; specialist GBVH protocol activated. |
| Accepted | — |
| Closed | — |
| Days open | 28 |
| AI assist used | No — — |
| PS hook | PS2, PS4 |
| Notes | Handled outside main log per GBVH protocol confidentiality; placeholder only. |

## G-016  ·  Procedural  ·  Severity: High

| Received | 2026-05-02 |
| --- | --- |
| Channel | GrieVoice (web) |
| Complainant | Whistle-blower — anonymous |
| Description | Contractor allegedly inflating community engagement attendance numbers. |
| Acknowledged | Yes on 2026-05-03 |
| Investigation | Investigating |
| Resolution proposed | Engagement records audit underway; contractor liaison briefed. |
| Accepted | — |
| Closed | — |
| Days open | 24 |
| AI assist used | Yes — Whistle-blower intake mode; identity protection enforced. |
| PS hook | PS1 |
| Notes | Whistle-blower channel — handle with elevated confidentiality. |

## G-004  ·  Workforce  ·  Severity: Medium

| Received | 2026-05-05 |
| --- | --- |
| Channel | SMS hotline |
| Complainant | Worker — local labourer |
| Description | Wages paid 11 days late for April pay cycle. |
| Acknowledged | Yes on 2026-05-06 |
| Investigation | Resolved |
| Resolution proposed | Payroll fix; one-off interest payment; payroll cycle audit ordered. |
| Accepted | Yes |
| Closed | 2026-05-12 |
| Days open | 7 |
| AI assist used | No — — |
| PS hook | PS2 |
| Notes | Recurring pattern — see audit finding A-12. |

## G-019  ·  Workforce  ·  Severity: Low

| Received | 2026-05-15 |
| --- | --- |
| Channel | SMS hotline |
| Complainant | Worker — local |
| Description | Lunch provision allegedly does not meet dietary requirements. |
| Acknowledged | No on None |
| Investigation | Received |
| Resolution proposed | Awaiting acknowledgement — SLA window still open. |
| Accepted | — |
| Closed | — |
| Days open | 11 |
| AI assist used | No — — |
| PS hook | PS2 |
| Notes | New — illustrates pending case. |

## G-002  ·  Environment  ·  Severity: High

| Received | 2026-05-18 |
| --- | --- |
| Channel | GrieVoice (phone) |
| Complainant | Community member — Macuse |
| Description | Water downstream of works visibly cloudy; concerns about fish kill. |
| Acknowledged | Yes on 2026-05-19 |
| Investigation | Investigating |
| Resolution proposed | Independent water sampling commissioned; interim work-method statement revised. |
| Accepted | — |
| Closed | — |
| Days open | 8 |
| AI assist used | Yes — Transcription (PT/Sena), summarization, severity flag — human-reviewed. |
| PS hook | PS1, PS3, PS6 |
| Notes | Caller anonymous. Severity flagged by AI but confirmed by social lead. |

## G-005  ·  Environment  ·  Severity: Medium

| Received | 2026-05-22 |
| --- | --- |
| Channel | Email |
| Complainant | ENGO — Justiça Ambiental |
| Description | Cumulative impact assessment for mangroves perceived inadequate. |
| Acknowledged | Yes on 2026-05-23 |
| Investigation | Investigating |
| Resolution proposed | CIA addendum drafted; review meeting scheduled 15 June. |
| Accepted | — |
| Closed | — |
| Days open | 4 |
| AI assist used | Yes — Document summarization for internal brief — disclosed to ENGO. |
| PS hook | PS1, PS6 |
| Notes | Procedural complaint, not project-affected community — log separately for analytics. |